# Infosys Springboard Virtual Internship 7.0 Completion Report

# Team Details <Do not mention any personally identifiable information like email ID, institute details, mobile phone number etc.>

Batch Number: [Your Batch Number]

Start date: Mid June 2026

Names: Prakhar Shukla

Internship Duration: 8 Weeks

# 1. Project Title

AI-Proctored Online Examination Platform with Intelligent Performance Evaluation

# 2. Project Objective

To develop a secure, scalable, and intelligent online examination platform capable of robust AI-driven proctoring, comprehensive examiner workflows (including single student and mass cohort testing), and automated analytics. The project aims to eliminate cheating through webcam and tab-switch monitoring while reducing grading overhead with AI-assisted evaluation.

# 3. Project description in detail

The platform was built using a modern full-stack approach: Django (Python) for the robust backend API and Next.js (React/TypeScript) for a responsive, interactive frontend UI. We implemented real-time AI proctoring that captures user webcam snapshots, monitors gaze, and tracks tab-switches. The system securely handles question banks, randomized paper generation, and multimedia answers. The evaluation module provides automated grading assist for objective questions and AI justification for subjective answers, significantly reducing the examiner's workload and improving fairness.

# 4. Timeline Overview

| Week | Activities Planned | Activities Completed |
| --- | --- | --- |
| Week 1 | Requirements gathering & architecture design | System architecture finalized, models planned. |
| Week 2 | Backend API Setup (Django) & Auth | Implemented JWT Auth, custom user roles (Student, Examiner, Admin). |
| Week 3 | Frontend Setup (Next.js) & Component Design | Designed UI system, custom themes, login/register flows. |
| Week 4 | Exam Engine & Question Bank integration | Built dynamic exam creation, PDF parsing for question ingestion. |
| Week 5 | AI Proctoring Module implementation | Integrated webcam capture, tab-switch monitoring, and AI flagging. |
| Week 6 | Student Assessment Portal | Built interactive exam taking interface with real-time proctor constraints. |
| Week 7 | Examiner Grading & Analytics Dashboard | Unified Evaluation Portal with video replay and AI grading assist. |
| Week 8 | Testing, Bug fixes & Final Polish | Fixed UI/UX issues, refined mass cohort vs individual exam analytics. |

# 5a. Key Milestones

| Milestone | Description | Date Achieved |
| --- | --- | --- |
| Project Kickoff | Requirement finalization and tech stack selection. | Mid June 2026 |
| Prototype/First Draft | Basic auth, dashboard routing, and question bank. | End of Week 4 |
| Mid-Term Review | Functional exam engine and proctoring logic. | End of Week 5 |
| Final Submission | Completion of evaluation portals and analytics. | End of Week 8 |
| Presentation | Final demonstration of the platform. | End of Week 8 |

# 5b. Project execution details

Execution followed an agile methodology. We started by building the foundational Django backend and designing robust relational database schemas for exams, sessions, and proctoring events. The frontend was developed in parallel using Next.js with Tailwind CSS to ensure a highly responsive, enterprise-grade interface. Advanced features like Celery for background tasks, Redis for caching, and WebSocket integration for real-time monitoring were layered in. The final weeks focused heavily on UX refinement, separating examiner dashboards into distinct individual/mass cohort analytics, and ensuring seamless API integration.

# 6. Snapshots / Screenshots

Please refer to the separate screenshot attachments demonstrating the Examiner Operations Dashboard, Student Exam Taking Interface, Unified Evaluation Portal, and AI Proctoring Logs.

(Insert images)

# 7. Challenges Faced

1. Real-time Proctoring Integration: Handling continuous webcam feeds without crashing the browser required optimizing image capture rates. Resolved by using interval-based capturing and background syncing.
2. State Management during Exams: Ensuring student exam state was securely saved on network drops required robust auto-save endpoints.
3. UI/UX Complexity: Organizing massive amounts of data (questions, AI flags, video reviews) for examiners required deep iterative design, leading to the creation of the Unified Evaluation Portal.

# 8. Learnings & Skills Acquired

Full-stack development using Next.js (React) and Django. Advanced API design, JWT authentication, and Role-Based Access Control. Implementing complex UI states, custom themes, and i18n localization. Handling real-time constraints, background tasks, and AI integrations in a production-like environment.

# 9. Testimonials from team

Building this platform was an incredibly rewarding experience. It bridged the gap between theoretical knowledge and practical application, particularly in designing complex user interfaces and robust security features.

# 10. Conclusion

The AI-Proctored Examination Platform was successfully delivered, providing a seamless and highly secure testing environment. This internship provided profound hands-on experience with modern tech stacks, significantly enhancing both technical and architectural skills in preparation for enterprise-level software engineering.

# 11. Acknowledgements

I extend my deepest gratitude to Infosys Springboard for providing this platform and opportunity. Special thanks to the mentors and the open-source community for their invaluable resources and guidance throughout this intensive 8-week journey.