# Infosys Springboard Virtual Internship 7.0 Completion Report

# Individual Details

Batch Number: [Your Batch Number]

Start date: June 29, 2026

Names: Prakhar Shukla

Internship Duration: 8 Weeks

# 1. Project Title

AI-Proctored Online Examination Platform with Intelligent Performance Evaluation

# 2. Project Objective

Conducting online examinations at scale demands a system that handles concurrent exam sessions without performance degradation, enforces strict proctoring to minimize academic dishonesty, supports diverse question types including subjective written answers, and provides automated and AI-assisted evaluation.

# 3. Project description in detail

The platform was built using a full-stack approach with Python (FastAPI) and Next.js. It features a structured question bank, randomized paper generation, and a timed exam engine with server-side session management. The AI proctoring layer uses computer vision (MediaPipe) and browser behavioural signals to detect suspicious activity during live exam sessions. An LLM-based answer evaluation module provides AI-generated first-pass scoring for subjective answers, significantly reducing manual grading time.

# 4. Timeline Overview

| Week | Activities Planned | Activities Completed |
| --- | --- | --- |
| Week 1 | Question Bank Schema & Auth | Designed PostgreSQL schema, JWT auth with role separation. |
| Week 2 | Exam Configuration API | Built question bank management and exam configuration endpoints. Wrote unit tests. |
| Week 3 | Timed Exam Engine & Auto-Eval | Implemented session engine, answer submission APIs, and auto-evaluation for MCQs. |
| Week 4 | AI Proctoring & Subjective Grading | Built AI proctoring engine (MediaPipe) and LLM-based evaluation pipeline. |
| Week 5 | Next.js Exam Interface | Built secure exam UI preventing right-click, added image-based answer submission. |
| Week 6 | AI Proctoring UI & Grading Portal | Integrated TF.js client-side, built student results and examiner grading portals. |
| Week 7 | System Integration & Testing | End-to-end integration testing, load/stress testing on endpoints. |
| Week 8 | Project Finalization | Refined UX, prepared comprehensive project documentation and final presentation. |

# 5a. Key Milestones

| Milestone | Description | Date Achieved |
| --- | --- | --- |
| Project Kickoff / Phase 1 | Weeks 1-2: DB Schema, JWT Auth, and Question Bank API completed. | July 12, 2026 |
| Prototype/First Draft | Weeks 3-4: Timed Exam Engine, Auto-Eval, and backend AI Proctoring built. | July 26, 2026 |
| Mid-Term Review | Weeks 5-6: Next.js Exam Interface, AI Proctoring UI, and Grading Portals finished. | August 9, 2026 |
| Final Submission | Weeks 7-8: Integration testing, Load testing, and Project Documentation. | August 23, 2026 |
| Presentation | Final demonstration of the end-to-end platform. | August 23, 2026 |

# 5b. Project execution details

Execution followed the module-wise implementation plan: Weeks 1-2 focused on building the PostgreSQL database schema and JWT authentication. Weeks 3-4 implemented the timed exam engine, auto-evaluation, and the AI Proctoring engine (Face presence, gaze direction, multi-person detection, browser signals). Weeks 5-6 built the Next.js frontend, including the secure exam interface, results dashboard, and examiner grading portal. Weeks 7-8 focused on system integration, end-to-end testing, and load testing using Locust.

# 6. Snapshots / Screenshots

Please refer to the separate screenshot attachments demonstrating the Examiner Operations Dashboard, Student Exam Taking Interface, Unified Evaluation Portal, and AI Proctoring Logs.

(Insert images)

# 7. Challenges Faced

1. Real-time Proctoring Integration: Handling continuous webcam feeds without crashing the browser required running MediaPipe models client-side via TensorFlow.js instead of sending frames to the server.
2. State Management during Exams: Ensuring student exam state was securely saved on network drops required robust auto-save endpoints.
3. UI/UX Complexity: Organizing massive amounts of data (questions, AI flags, video reviews) for examiners required deep iterative design, leading to the creation of the Unified Evaluation Portal.

# 8. Learnings & Skills Acquired

Full-stack development using Next.js (React) and Python. Advanced API design, JWT authentication, and Database schema design using PostgreSQL and SQLAlchemy. Implementing client-side ML models with TensorFlow.js and MediaPipe. Handling real-time constraints, background tasks, and AI integrations in a production-like environment.

# 9. Testimonials from team

Building this platform was an incredibly rewarding experience. It bridged the gap between theoretical knowledge and practical application, particularly in designing complex user interfaces and robust security features.

# 10. Conclusion

The AI-Proctored Examination Platform was successfully delivered, providing a seamless and highly secure testing environment. This internship provided profound hands-on experience with modern tech stacks, significantly enhancing both technical and architectural skills in preparation for enterprise-level software engineering.

# 11. Acknowledgements

I extend my deepest gratitude to Infosys Springboard for providing this platform and opportunity. Special thanks to the mentors and the open-source community for their invaluable resources and guidance throughout this intensive 8-week journey.